## Slide 1
From Idea to Live App with Harmony
Five-stage pipeline: prompt to production-ready URL
1
Define
Kiro / Spec
Write a structured prompt: UI shell, modules, mock API contract
~30 min
2
Prototype
Harmony AI Builder
Open Prototype Dashboard, paste prompt, launch AgentSpace, Midway login
~5 min
3
Build
Coding Agent
Agent scaffolds Harmony app (Brazil + react-vite + Cloudscape) and transplants UI
~30 min
4
Deploy Beta
harmonycli
harmony app deploy --stage beta with parent Bindle ID; CloudFront + S3 provision
~10 min
5
Validate & Promote
Browser + harmonycli
Test with team, iterate via agent, then harmony app promote for Prod URL
~1 day
Minimum viable path: Stages 1-4 in a single afternoon. Stage 5 is the iteration window before company-wide rollout.

## Slide 2
What Happens at Each Stage
Key actions, decisions, and gotchas
1. Define
Method
Spec-driven prompt: tabs, modules, mock API
Output
Paste-ready prompt for Harmony Coding Agent
Gotcha
Vague prompts let agent skip Harmony scaffolding (builds plain React)
2. Prototype
Tool
Harmony AI Builder Prototype Dashboard
Auth
Midway PIN + YubiKey when AgentSpace launches
Gotcha
30-day prototype TTL (extendable to 60); plan accordingly
3. Build
Stack
react-vite + Cloudscape + Brazil + harmonycli
Verify
tsc and vite build pass; Brazil Config exists
Gotcha
Confirm agent uses harmony app create, not plain npm create vite
4. Deploy Beta
Cmd
harmony app deploy --stage beta --parentBindleId <id>
Bindle
Team resource ID (e.g., Prod-Dev-Eng)
Gotcha
Bindle IDs use lookalike chars (l vs i vs 1); use click-to-copy
5. Validate & Promote
Path A
Iterate with 25-engineer cohort on Beta URL
Path B
harmony app promote for durable Prod URL
Gotcha
Prod URL differs from prototype URL; bindle association persists